# Job Finder — Role-Based Work Planner

This planner reorganizes the original 14-day sprint schedule by role. Each role's complete Day 1–14 responsibilities are grouped together before moving to the next role.

## Project Manager

Day 1: Hold project kickoff meeting, define scope, assign owners.

Day 2: Review wireframes and monitor Day 1 progress.

Day 3: Verify authentication screens and navigation structure.

Day 4: Approve job listing implementation progress.

Day 5: Monitor map integration and technical risks.

Day 6: Review application flow and profile implementation.

Day 7: Conduct Week 1 review and stakeholder update.

Day 8: Prioritize HR approval/reject workflow.

Day 9: Confirm admin panel requirements and timeline.

Day 10: Focus on nearby jobs and map refinement.

Day 11: Start feature freeze and UI polish review.

Day 12: Review QA bug reports and demo preparation.

Day 13: Rehearse final presentation and deployment checklist.

Day 14: Deliver final stakeholder presentation and project closure.

## Scrum Master

Day 1: Facilitate sprint planning and GitHub setup.

Day 2: Conduct first standup and update sprint board.

Day 3: Coordinate navigation and role-based routing tasks.

Day 4: Pair UI/UX and backend for HomeScreen integration.

Day 5: Coordinate map feature implementation.

Day 6: Monitor apply flow and burndown progress.

Day 7: Run Week 1 retrospective and organize backlog.

Day 8: Coordinate ManageApplications integration testing.

Day 9: Pair admin UI and backend tasks.

Day 10: Coordinate nearby jobs sorting and map polish.

Day 11: Facilitate regression testing and bug review.

Day 12: Assign critical bug fixes and integration tests.

Day 13: Verify all branches merged and README completed.

Day 14: Facilitate final retrospective and archive sprint artifacts.

## UI/UX Developer 1

Day 1: Set up Expo project and create Login screen wireframe.

Day 2: Implement LoginScreen with Firebase login flow.

Day 3: Build DrawerContent and logout flow.

Day 4: Implement HomeScreen and JobCard component.

Day 5: Add map integration and JobDetailModal.

Day 6: Implement apply flow and withdraw feature.

Day 7: Build HRDashboard and EditJobModal.

Day 8: Implement ManageApplicationsScreen.

Day 9: Build AdminDashboardScreen.

Day 10: Sort jobs by distance and improve map features.

Day 11: Polish UI consistency and loading states.

Day 12: Fix UI bugs and map rendering issues.

Day 13: Record user role walkthrough video.

Day 14: Present live demo for user role flow.

## UI/UX Developer 2

Day 1: Build shared Figma components and Register wireframe.

Day 2: Implement RegisterScreen and validations.

Day 3: Build User, HR, and Admin drawers.

Day 4: Add filter chips, empty states, and loading skeletons.

Day 5: Design dropdowns and Apply modal UI.

Day 6: Build MyApplications and Profile screens.

Day 7: Implement PostJobScreen and validation.

Day 8: Add sorting and review status labels.

Day 9: Build ManageUsersScreen and role controls.

Day 10: Improve applicant count visibility and HomeScreen polish.

Day 11: Run accessibility audit and sidebar polish.

Day 12: Fix accessibility bugs and modal animations.

Day 13: Record HR/Admin walkthroughs and screenshots.

Day 14: Present HR/Admin flows and design system.

## Backend Developer

Day 1: Set up Firebase project and Firestore schema.

Day 2: Implement AppContext authentication functions.

Day 3: Add role routing and profile update logic.

Day 4: Build getOpenJobs and seed Firestore jobs.

Day 5: Add lat/lng fields and applyForJob logic.

Day 6: Implement getMyApplications and profile updates.

Day 7: Build createJob, updateJob, and deleteJob functions.

Day 8: Implement updateApplicationStatus and queries.

Day 9: Add admin functions for user management.

Day 10: Implement getJobsSortedByDistance and error handling.

Day 11: Review Firestore rules and optimize queries.

Day 12: Run integration testing and performance checks.

Day 13: Deploy Firebase Hosting and verify production.

Day 14: Present Firestore schema and backend implementation.

## Quality Assurance

Day 1: Create master test plan and configure test devices.

Day 2: Execute authentication test cases.

Day 3: Test navigation and drawer functionality.

Day 4: Verify job listing, search, and filter features.

Day 5: Test location permissions and map accuracy.

Day 6: Validate apply flow and profile persistence.

Day 7: Test HR dashboard and job management features.

Day 8: Verify approve/reject application workflow.

Day 9: Test admin user management features.

Day 10: Verify nearby jobs and applicant count updates.

Day 11: Execute full regression testing.

Day 12: Re-test critical bugs and slow network handling.

Day 13: Complete final QA sign-off report.

Day 14: Present QA report and end-to-end live testing.